## Slide 1
Agile – Scrum Basics

## Slide 2: Agenda
What is Agile?
Why Agile?
Agile Principles
Agile Methodologies
What is scrum?
What is sprint?
Scrum Roles
Scrum Ceremonies
Scrum Artifacts
Questions

## Slide 3: What is Agile?
Agile is a software development methodology to build a software incrementally using short iterations of 1 to 4 weeks so that the development is aligned with the changing business needs.

## Slide 4: Why Agile?
Interested Stakeholders
Productive Team
Speed-to-market
Quality
Fun Part

## Slide 5: Agile Principles
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 6: Agile Principles(Contd.)
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity--the art of maximizing the amount of work not done--is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 7: Agile Development Methodologies
Agile Scrum Methodology
Lean and Kanban Software Development
Extreme Programming (XP)
Crystal
Dynamic Systems Development Method (DSDM)
Feature-Driven Development (FDD)

## Slide 8: What is Scrum?
Scrum is an agile process that allows us to focus on delivering the highest business value in the shortest time.
It allows us to rapidly and repeatedly inspect actual working software (every two weeks to one month).
The business sets the priorities. Our teams self-manage to determine the best way to deliver the highest priority features.
Every two weeks to a month anyone can see real working software and decide to release it as is or continue to enhance for another iteration.

## Slide 9: What is Sprint?
Scrum projects make progress in a series of “sprints”
Target duration is one month, the constant duration leads to a better rhythm
Product is designed, coded, and tested during the sprint

## Slide 10: Scrum Framework
Roles : Product Owner, Scrum Master, Team
Ceremonies : Sprint Planning, Sprint Review, Sprint Retrospective, & Daily Scrum Meeting
Artifacts : Product Backlog, Sprint Backlog, and Burndown Chart

## Slide 11: Roles – Product Owner
Define the features of the product
Decide on release date and content
Be responsible for the profitability of the product (ROI)
Prioritize features according to market value
Adjust features and priority every iteration, as needed
Accept or reject work results.

## Slide 12: Roles – Scrum Master
Represents management to the project
Responsible for enacting Scrum values and practices
Removes impediments
Ensure that the team is fully functional and productive
Enable close cooperation across all roles and functions
Shield the team from external interferences

## Slide 13: Roles – Scrum Team
Typically 5-10 people
Cross-functional
  QA, Programmers, UI Designers, etc.
Members should be full-time
  May be exceptions (e.g., System Admin, etc.)
Teams are self-organizing
  What to do if a team self-organizes someone off the team??
  Ideally, no titles but rarely a possibility
Membership can change only between sprints

## Slide 14: Scrum Ceremonies
Sprint Planning Meeting
Daily Scrum
Sprint Review Meeting
Sprint Retrospective
Demo
Grooming Sessions

## Slide 15: Sprint Planning
Sprint Planning
Meeting
Product Backlog
Team Capabilities
Business Conditions
Technology
Current Product
Sprint Backlog
Product Owner
Scrum Team
Management
Customers
Sprint Goal

## Slide 16: Daily Scrum
Parameters
  Daily
  15-minutes
  Stand-up
  Not for problem solving
Three questions:
  What did you do yesterday
  What will you do today?
  What obstacles are in your way?

## Slide 17: Sprint Review Meeting/Demo
Team presents what it accomplished during the sprint
Typically takes the form of a demo of new features or underlying architecture
Informal
  2-hour prep time rule
Participants
  Customers
  Management
  Product Owner
  Other engineers

## Slide 18: Sprint Retrospective
Scrum Team only
Feedback meeting
Three questions
  Start
  Stop
  Continue
Don’t skip for the first 5-6 sprints!!!

## Slide 19: Artifacts – Product Backlog
A list of all desired work on the project
  Usually a combination of story-based work (“let user search and replace”)
  task-based work (“improve exception handling”)
List is prioritized by the Product Owner
  Typically a Product Manager, Marketing, Internal Customer, etc.
Requirements for a system, expressed as a prioritized list of Backlog Items
Is managed and owned by a Product Owner

## Slide 20: Artifacts – Sprint Backlog
A subset of Product Backlog Items, which define the work for a Sprint
Scrum team takes the Sprint Goal and decides what tasks are necessary
Team self-organizes around how they’ll meet the Sprint Goal
  Manager doesn’t assign tasks to individuals
Changes
  Team adds new tasks whenever they need to in order to meet the Sprint Goal
  Team can remove unnecessary tasks
  But: Sprint Backlog can only be updated by the team
Estimates are updated whenever there’s new information
Each Item has it’s own status
Should be updated every day

## Slide 21: Artifacts – Sprint Backlog
A subset of Product Backlog Items, which define the work for a Sprint
Scrum team takes the Sprint Goal and decides what tasks are necessary
Team self-organizes around how they’ll meet the Sprint Goal
  Manager doesn’t assign tasks to individuals
Changes
  Team adds new tasks whenever they need to in order to meet the Sprint Goal
  Team can remove unnecessary tasks
  But: Sprint Backlog can only be updated by the team
Estimates are updated whenever there’s new information
Each Item has it’s own status and should be updated every day
If a task requires more than 16 hours, it should be broken down

## Slide 22: Artifacts – Burn-down Charts
An effective planning and tracking chart
Release Burn-down chart
Product Burn-down chart

## Slide 23: Agile – Useful terms
Acceptance Criteria: It is the conditions set by the product owner or the customer in order to accept a feature to be valid and adhering to their requirements.
Backlog Grooming: It is an ongoing process in which the product manager or the customer manages the product backlog by getting feedback from agile teams. This process involves prioritizing the portfolio items, breaking them in smaller items, planning them for future iterations, creating new stories, updating acceptance criteria or elaborating acceptance criteria in details.
Capacity: It is the amount of work a team can take to complete in one iteration.
Feature: An improvement done to a product or capability of value to stakeholder which can be developed in a release.
Iteration: A theme-based work item that can be completed within a time box and accepted within the release of a product. Iteration work is defined during iteration planning and it finishes with demo and review meeting. It is also termed as Sprint.
Increment: An increment is the changing state of a product as it undergoes gradual development. It is normally represented by milestones or number of fixed iterations.
Product Owner: The product owner is a member of the Agile delivery team, responsible to collect and rank business requirements in the product backlog. A product owner communicates what is to be done in a release/iteration. He/she sets the commitments and is responsible to protect team from any change in requirements during an iteration.
Velocity: A measure to weight the accepted work in an iteration or timebox. Normally it is the sum of story points accepted in an iteration.

## Slide 24: Agile – Useful terms(contd.)
Product Backlog: Set of functional and non-functional product requirements.
Product Backlog Items: May be user stories, defects, features which are to be developed by the agile team.
Points: A common unit used to set the relative size of user stories, features, or any other portfolio items.
Release: A time box where work is done to support delivery of testable increment to a software. In scrum, a release consists of multiple iterations.
Requirement: A specification of a software product to satisfy a stated contract or functionality. User stories and portfolio items are types of requirements.
Story Points: A unit used by the agile team to estimate relative sizes of user stories and features.
Timebox: A fixed duration of time in which a deliverable is to be developed. Normally, along with fixing start and end date of a timebox, the number of resources is also fixed.
Task: It is a unit of work that contributes towards the completion of a user story within an iteration. User stories are decomposed into multiple tasks and each task can be divided between team members marking them as owner of the tasks. Team members can take responsibility of each task, update estimates, log work done or to-do as desired.
User Story: A listed acceptance criteria to fulfil certain requirements of a user. It is normally written from the perspective of an end-user.

## Slide 25: Questions?
Drop an email to Revathi_Anumola@epam.com

## Slide 26
Thank You!